Course Code : CM4102

Annexure – IV

Project Diary (Weekly Report)

Name of Student : _______________________  Name of Guide :________________________

Enrollment No.   : _______________________  Semester : ___________________

Project Batch Number : _________________

---

Week | Discussion Topics/Activity Details | Work Allotted Till Next Session/Corrections Suggested/Faculty Remarks

---|---|---

06/01/2025 To 08/01/2025 (Week 1) | • Initiated project discussions to explore various domains and ideas.<br>• Finalized three potential topics: SQLify, EEG to Text, and Women Safety Device.<br>• Created a comprehensive 3-page abstract for the selected topic SQLify, covering its objective, scope, use case, and proposed modules. | • Prepare detailed system design diagrams including workflow and architecture.<br>• Define individual modules and their interdependencies.

13/01/2025 To 15/01/2025 (Week 2) | • Designed the system architecture and logical workflow of the SQLify application.<br>• Initialized GitHub repository, Python virtual environments, and scaffolded the React frontend.<br>• Set up Flask backend and connected MySQL for database operations.<br>• Installed key dependencies and libraries. | • Document all project requirements including software/hardware tools, APIs, and libraries.<br>• Plan and distribute tasks using a development timeline.

20/01/2025 To 22/01/2025 (Week 3) | • Implemented schema generation using Code Llama (LLM) with prompt engineering.<br>• Integrated SQLCoder-7B for NL-to-SQL query generation, supporting Trino, MySQL, and PostgreSQL.<br>• Enhanced LLM efficiency using quantization to reduce response time significantly. | • Benchmark generated schemas on multiple datasets.<br>• Develop functionality to connect and execute queries on a local database instance.

27/01/2025 To 29/01/2025 (Week 4) | • Migrated to Meta Llama 3 API for better schema generation quality.<br>• Designed UI mockups using Figma and initiated frontend development for dashboard, SQL editor, and schema viewer.<br>• Implemented REST APIs and unit tests for the Schema and Query Modules.<br>• Integrated real-time database connection features. | • Enable support for dialect-specific responses across multiple databases.<br>• Conduct demo of integrated modules and gather initial feedback.

03/02/2025 To 05/02/2025 (Week 5) | • Finalized module integration with database engines (Trino, MySQL, PostgreSQL).<br>• Designed and implemented a gamified SQL learning module with storyline-based level segmentation (Basic, Intermediate, Advanced).<br>• Integrated SQL practice scenarios into the platform. | • Test learning module functionality with mentor.<br>• Improve user engagement and interactivity.

10/02/2025 To 12/02/2025 (Week 6) | • Developed an automatic SQL answer evaluation and scoring mechanism.<br>• Began working on synthetic data generation to simulate real-world datasets.<br>• Performed UI adjustments and integrated modules into the existing system. | • Complete synthetic data generation logic and define its parameters.<br>• Conduct integration testing for newly added modules.

17/02/2025 To 19/02/2025 (Week 7) | • Completed development and testing of synthetic data generator.<br>• Integrated Supabase-based login and registration system with session management.<br>• Implemented secure state preservation and result logging for users. | • Resolve navigation-based UI bugs and enhance session management features.<br>• Finalize responsive layout designs.

24/02/2025 To 26/02/2025 (Week 8) | • Improved UX by resolving UI inconsistencies and page routing bugs.<br>• Finalized responsive design for desktop and mobile devices.<br>• Conducted internal testing to evaluate overall usability and accessibility. | • Analyze performance limitations and initiate feedback collection.<br>• Conduct team review of implemented features.

03/03/2025 To 05/03/2025 (Week 9) | • Conducted rigorous unit and integration testing of all core modules.<br>• Documented test cases, test logs, and bug tracking records.<br>• Fixed API schema mismatches and improved backend error handling. | • Begin codebase optimization and frontend refinement.<br>• Ensure functional parity across all components.

10/03/2025 To 12/03/2025 (Week 10) | • Polished frontend components for Schema Viewer and SQL Editor.<br>• Enhanced backend response speed and optimized query generation fallback.<br>• Refined SQL learning module visuals and scoring indicators. | • Prepare detailed demonstration walkthroughs.<br>• Freeze current features and plan project wrap-up.

17/03/2025 To 19/03/2025 (Week 11) | • Created presentation slides and demo scripts for final evaluation.<br>• Successfully demonstrated SQLify to the mentor.<br>• Received and addressed design and functionality feedback. | • Draft and complete the final report with visuals, diagrams, and structured module explanations.

24/03/2025 To 26/03/2025 (Week 12) | • Completed project report: Testing logs, UI screenshots, results, and future work.<br>• Final proofreading, formatting, and softcopy submission.<br>• Published final codebase and documentation to GitHub. | • Prepare for internal viva and final evaluation.<br>• Update project presentation as per feedback.

31/03/2025 To 02/04/2025 (Week 13) | • Conducted mock presentations and refined slides.<br>• Practiced team Q&A for evaluation readiness.<br>• Finalized submission brief for external panel. | • Archive final assets.<br>• Submit student reflections and complete formalities.

15/04/2025 (Week 14) | • Archived all project assets and finalized GitHub structure.<br>• Submitted signed weekly and daily reports.<br>• Composed and submitted individual reflection and feedback. | • Stay prepared for viva and future academic presentations.

___________________________                _________________________

Dated Signature of Faculty                     Dated Signature of HOD