Annexure – IV

Project Diary – Daily Report

Name of Student: Likhit Abhay Chirmade       Name of Guide: B.R.Amrutkar

Enrollment No: 2208109    		            Semester: Even 2024 (6th)

Project Batch Number: PRJO21H302

| Date | Discussion Topics/Activity Details | Work Allotted Till Next Session/Corrections Suggested/Faculty Remarks | Dated Signature of Faculty |
| --- | --- | --- | --- |
| 07/01/2025 | - Discussed project ideas – the domain, and topics which could be considered and implemented | - Select 3 topics, create an abstract for them and present them to the mentor |  |
| 08/01/2025 | - Selected 3 topics namely – SQLify, EEG to Text, Women safety device - Presented these topics to mentor | - Create a detailed 3 page abstract including the modules included for the selected topic - SQLify |  |
| 08/01/2025 | - Created a 3 page abstract which included the modules/features, sample design, Real-life use case - Finalized the topic |  Prepare the system desing and sample workflow diagram of the project |  |
| 13/01/2025 | - Created System design and workflow diagrams - Set up Git repo, Python virtual environments, and base React frontend. | - Prepare a report stating all the requirements – software, hardware, external APIs, dependencies - Establish a project development schedule and work distribution table |  |
| 15/01/2025 | - Initialized Flask backend with basic routing. - Installed dependencies: Flask, CORS, dotenv, SQLAlchemy. Set up MySQL for testing. | - Create user-friendly API endpoints for schema and query generation. - Show initial progress |  |
| 20/01/2025 | - Implemented schema generation module using Code Llama (LLM). - Developed dynamic prompt templates for LLM interaction. | - Optimize schema prompt strategy and test across multiple sample databases. |  |
| 21/01/2025 | - Developed natural language to SQL conversion (query generation) using SQLCoder-7B. Enabled Trino/MySQL/Postgres selection. | - Create fallback logic and test with ambiguous queries. - Make the Result generation faster |  |
| 22/01/2025 | - Made the Result generation time faster by enhancing the LLM and quantization it. | - Develop a feature to connect to local database and allow query execution on the database - Improve the result generation |  |
| 27/01/2025 | - Worked on the schema generation and query generation module – decided to go with Meta Llama 3 instead of LLMs | - Develop sample Frontend / Figma design |  |
| 28/01/2025 | - Changed the approach from LLM to API call – Response generation time improved from 1.5 min to 10 seconds - Designed React frontend : dashboard, SQL editor, schema viewer. Implemented API integration. | - Integrate the 2 developed modules with the frontend - Show the demo of project developed this now and provide the general idea of modules left to implement. |  |
| 29/01/2025 | - Developed the Unit tests and Integration tests for Schema and Query Module - Integrated the functionality to connect local database | - Extend the functionality to multiple databases . - It should support multiple databases connectivity, dialect specific responses |  |
| 03/02/2025 | - Extended the connectivity to Trino, MySql, Postgres . - Developed unit tests for testing the module with various databases | - Finalize the Schema and Query Module, along with their integration - Develop a SQL Learning module |  |
| 04/02/2025 | - Started working on gamified learning module – A way to learn SQL | - Develop the storyline and basic design - Design levels according to difficulty levels |  |
| 05/02/2025 | - Created 3 difficulty levels – basic, intermediate, advanced - Developed Storyline for each level | - Test the learning platform with mentor - Make it more interactive |  |
| 10/02/2025 | - Worked on developing the Gamified Learning module - Developed the questions, answer evaluation system and result execution system | - Demonstrate the working of the module and integrate it in the project |  |
| 11/02/2025 | - Work on Generate Synthetic Data Module. - Establishing the connectivity the database – the data will automatically inserted into the database | - Specify the need and working on as to how would it be generated - Minor changes in the UI |  |
| 12/02/2025 | - Established the core logic of developing the synthetic data based on user’s requirements - Adjusted minor UI issues | - Integrate the module in project - Demostrate the working of the module |  |
| 17/02/2025 | - Developed unit tests to test the working and functionality of Synthetic Data Generation - Identified the issues and corrected them | - Develop login and authentication system - Maintain user session and results |  |
| 18/02/2025 | - Implemented Authentication system using Supabase - Developed registration/login functionality | - Fix UI issues arising while navigating the site from one page to other. |  |
| 24/02/2025 | - Fixed the UI issues - Implemented session management of user | - Complete responsive design implementation.​ - Enchance the UI/UX Experience |  |
| 25/02/2025 | - Finalized responsive design across the application.​ - Re-designed the software to make it more the UX more flexible and user friendly | - Test the software as a whole and find out its limitations and boundary - Collect feedback on the new functionalities. |  |
| 03/03/2025 | - Conducted unit testing for all major modules: Schema Generator, Query Generator, Synthetic Data Generator. - Documented test cases and outcomes. | - Begin integration testing of all modules in a combined environment. |  |
| 04/03/2025 | - Performed integration testing across backend and frontend modules. - Identified bugs in module communication and fixed API payload inconsistencies. | - Prepare a checklist to ensure all module interactions are stable and error-free. |  |
| 05/03/2025 | - Completed end-to-end testing with real datasets and multiple user accounts. - Logged and resolved UI/UX and backend compatibility issues. | - Begin polishing and optimization of existing modules. |  |
| 10/03/2025 | - Improved UI for Schema Viewer and SQL Editor based on user feedback. - Optimized frontend responsiveness and fixed overflow/scroll bugs. | - Enhance performance of query execution and error feedback display. |  |
| 11/03/2025 | - Optimized query generation module with fallback logic for ambiguous input. - Improved loading states and added retry for API failures. | - Add inline explanations for queries and schema results to improve usability. |  |
| 12/03/2025 | - Refined the gamified learning module UI, added visual score indicators. - Improved SQL evaluation logic with better error prompts. | - Finalize all modules and begin preparing demonstration materials. |  |
| 17/03/2025 | - Created final presentation slides for mentor demonstration. - Prepared demo scripts and walkthrough of all modules with sample inputs. | - Conduct internal demo and rehearsal for mentor session. |  |
| 18/03/2025 | - Demonstrated SQLify project to mentor successfully. - Incorporated minor feedback: button alignment, form validation on inputs. | - Start drafting final project report including diagrams, screenshots, and code structure. |  |
| 19/03/2025 | - Worked on final report: Introduction, Problem Statement, System Architecture, Module Description. - Inserted diagrams and UI snapshots. | - Complete remaining sections: Testing, Results, Future Scope. |  |
| 24/03/2025 | - Completed documentation of testing results, tools used, and limitations. - Finalized Future Enhancements and Conclusion sections. | - Proofread entire report and prepare for print and submission. |  |
| 25/03/2025 | - Reviewed and corrected formatting, index, and citation in report. - Mentored peers in preparing theirs. | - Submit final project report softcopy to mentor |  |
| 26/03/2025 | - Submitted final project report. - Uploaded codebase to GitHub with documentation and installation guide. | - Include the details mentioned by mentor in the presentation and reflect on the feedback |  |
| 01/04/2025 | - Rehearsed individual and team explanation of modules. - Minor adjustments in the ppt and presentation | - Perform a final round of checks and dry run for presentation. |  |
| 02/04/2025 | - Conducted a mock presentation with all team members in the presence of mentor - Reflected on the feedback of mentor | - Await final feedback and prepare a brief for submission to external panel. |  |
| 15/04/2025 | - Final wrap-up: Archived project assets, finalized GitHub documentation. - Wrote individual reflections, daily and weekly report and submitted to mentor. | - Stay prepared for viva and future presentations. - Final remarks and report submission |  |

___________________________				_________________________

Signature of Faculty				                     Signature of HOD

(Mrs. B.R.Amrutkar)				   	          (Mrs. J.R.Hange)