Annexure – IV

Project Diary – Weekly Report

Name of Student: Likhit Abhay Chirmade       Name of Guide: B.R.Amrutkar

Enrollment No: 2208109    		            Semester: Even 2024 (6th)

Project Batch Number: PRJO21H302

| Week (From - to date) | Discussion Topics/Activity Details | Work Allotted Till Next Session/Corrections Suggested/Faculty Remarks | Dated Signature of Faculty |
| --- | --- | --- | --- |
| 06/01/2025 To 08/01/2025 (Week 1) | • Initiated project discussions to explore various domains and ideas. • Finalized three potential topics: SQLify, EEG to Text, and Women Safety Device. • Created a comprehensive 3-page abstract for the selected topic SQLify, covering its objective, scope, use case, and proposed modules. | • Prepare detailed system design diagrams including workflow and architecture. • Define individual modules and their interdependencies. |  |
| 13/01/2025 To 15/01/2025 (Week 2) | • Designed the system architecture and logical workflow of the SQLify application. • Initialized GitHub repository, Python virtual environments, and scaffolded the React frontend. • Set up Flask backend and connected MySQL for database operations. • Installed key dependencies and libraries. | • Document all project requirements including software/hardware tools, APIs, and libraries. • Plan and distribute tasks using a development timeline. |  |
| 20/01/2025 To 22/01/2025 (Week 3) | • Implemented schema generation using Code Llama (LLM) with prompt engineering. • Integrated SQLCoder-7B for NL-to-SQL query generation, supporting Trino, MySQL, and PostgreSQL. • Enhanced LLM efficiency using quantization to reduce response time significantly. | • Benchmark generated schemas on multiple datasets. • Develop functionality to connect and execute queries on a local database instance. |  |
| 27/01/2025 To 29/01/2025 (Week 4) | • Migrated to Meta Llama 3 API for better schema generation quality. • Designed UI mockups using Figma and initiated frontend development for dashboard, SQL editor, and schema viewer. • Implemented REST APIs and unit tests for the Schema and Query Modules. • Integrated real-time database connection features. | • Enable support for dialect-specific responses across multiple databases. • Conduct demo of integrated modules and gather initial feedback. |  |
| 03/02/2025 To 05/02/2025 (Week 5) | • Finalized module integration with database engines (Trino, MySQL, PostgreSQL). • Designed and implemented a gamified SQL learning module with storyline-based level segmentation (Basic, Intermediate, Advanced). • Integrated SQL practice scenarios into the platform. | • Test learning module functionality with mentor. • Improve user engagement and interactivity. |  |
| 10/02/2025 To 12/02/2025 (Week 6) | • Developed an automatic SQL answer evaluation and scoring mechanism. • Began working on synthetic data generation to simulate real-world datasets. • Performed UI adjustments and integrated modules into the existing system. | • Complete synthetic data generation logic and define its parameters. • Conduct integration testing for newly added modules. |  |
| 17/02/2025 To 19/02/2025 (Week 7) | • Completed development and testing of synthetic data generator. • Integrated Supabase-based login and registration system with session management. • Implemented secure state preservation and result logging for users. | • Resolve navigation-based UI bugs and enhance session management features. • Finalize responsive layout designs. |  |
| 24/02/2025 To 26/02/2025 (Week 8) | • Improved UX by resolving UI inconsistencies and page routing bugs. • Finalized responsive design for desktop and mobile devices. • Conducted internal testing to evaluate overall usability and accessibility. | • Analyze performance limitations and initiate feedback collection. • Conduct team review of implemented features. |  |
| 03/03/2025 To 05/03/2025 (Week 9) | • Conducted rigorous unit and integration testing of all core modules. • Documented test cases, test logs, and bug tracking records. • Fixed API schema mismatches and improved backend error handling. | • Begin codebase optimization and frontend refinement. • Ensure functional parity across all components. |  |
| 10/03/2025 To 12/03/2025 (Week 10) | • Polished frontend components for Schema Viewer and SQL Editor. • Enhanced backend response speed and optimized query generation fallback. • Refined SQL learning module visuals and scoring indicators. | • Prepare detailed demonstration walkthroughs. • Freeze current features and plan project wrap-up. |  |
| 17/03/2025 To 19/03/2025 (Week 11) | • Created presentation slides and demo scripts for final evaluation. • Successfully demonstrated SQLify to the mentor. • Received and addressed design and functionality feedback. | • Draft and complete the final report with visuals, diagrams, and structured module explanations. |  |
| 24/03/2025 To 26/03/2025 (Week 12) | • Completed project report: Testing logs, UI screenshots, results, and future work. • Final proofreading, formatting, and softcopy submission. • Published final codebase and documentation to GitHub. | • Prepare for internal viva and final evaluation. • Update project presentation as per feedback. |  |
| 31/03/2025 To 02/04/2025 (Week 13) | • Conducted mock presentations and refined slides. • Practiced team Q&A for evaluation readiness. • Finalized submission brief for external panel. | • Archive final assets. • Submit student reflections and complete formalities. |  |
| 15/04/2025 To 16/04/2025 (Week 14) | • Archived all project assets and finalized GitHub structure. • Submitted signed weekly and daily reports. • Composed and submitted individual reflection and feedback. | • Stay prepared for viva and future academic presentations. |  |

___________________________				_________________________

Signature of Faculty				                     Signature of HOD

(Mrs. B.R.Amrutkar)				   	          (Mrs. J.R.Hange)